**McGill University Broadband Communications Lab**

**Weekly Progress Report**

Week end on date: 02-May-2014 **Hoai Phuoc Truong**

**I) What has been done in the past week:**

- Restore AP names to before the demo (openflow1, 2, and 3)

- Added mysql script for easy backup and create database

- Added separate configuration files for both manager and client so that values are not hard coded into source files.

- Trying to integrate --hint into the current system

**II) Issues/ Problems & Suggested/Potential Solutions:**

- Yang's module has some issues when used with current request verification

**III) What will be done next week:**

- Finish integrating --hint into the system

- Read through to complete wnet understanding (in terms of what have been implemented)

- Try to setup the manager from scratch